1) Project Meet Logs and Working Notes

2025-10-15 (Wed) — Starting of the Project

- Defining goal: analyze short argumentative text for Logos (logical coherence), Ethos (credibility), Pathos (emotional appeal).

- Constraints: simple interface, quick runtime (<1s for short paragraphs), local inference (no external API).

- Initial approach: bag-of-words + NLTK for tokenization, POS, sentiment (VADER). Output as a terminal app that reads a .txt and prints scores.

2025-10-17 (Fri) — First prototype (terminal)

- Implemented final.py CLI:

  - Input: path to .txt

  - Processing: NLTK tokenization, stopword removal, simple keyword heuristics for ethos/logos/pathos.

  - Output: printed scores + write a *_analysis.txt.

- Observation: POS tagging & dependency info limited; ethos detection based on tiny keyword lists felt brittle.

2025-10-19 (Sun) — Tooling pivot

- Tried spaCy (en_core_web_sm): faster, better sentence boundary, NER, dependency parse.

- Decision: switch NLTK → spaCy for core NLP; keep VADER as a fallback for sentiment if needed.

- Rationale: Ethos often benefits from NER cues like ORG, PERSON, WORK_OF_ART and syntactic patterns (“according to”, “experts say”).

2025-10-22 (Wed) — Scoring design v1

- Logos: detect discourse markers (because, therefore, hence), dependency patterns (advcl, mark: “because”, “if”), and counts of numeric claims/quantifiers.

- Ethos: presence of credible sources (NER types), citation phrases (“according to”, “as per study”), hedging reduction (“may”, “might”) is negative for ethos.

- Pathos: sentiment polarity + intensifiers (very, extremely), emotive lexicon (fear, hope, outrage).

- Normalization: min-max on each channel (0–100). Weighted sum for overall score (start with equal weights).

2025-10-25 (Sat) — Flask backend spike

- Moved core analysis into api/final.py and exposed /analyze POST route.

- Input JSON: { "text": "<user text>" }

- Output JSON: { logos, ethos, pathos, overall, details: {...} }

- Reason: prepares for web UI and future frontends (mobile/desktop).

- Verified that direct CLI path still works for batch testing.

2025-10-27 (Mon) — Frontend

- Created index.html + script.js.

- Simple textbox + “Analyze” button → calls /analyze.

- Displays three gauges/bars + qualitative labels (“Weak / Medium / Strong”).

- Added client-side validation: min char length, show loading spinner.

2025-10-30 (Thu) — Research iteration on features

- Logos feature tweaks:

  - Count causal markers: because, therefore, hence, thus, consequently;

  - Premise–conclusion hints: “in conclusion”, “hence”, “as a result”;

  - Numeric density (digits per 100 tokens) boosts Logos.

- Ethos:

  - Bonus if ORG/PERSON appears near verbum dicendi (“said”, “reported”, “claimed”, “found”).

  - Penalize excessive hedging (“maybe”, “perhaps”).

- Pathos:

  - Combine spaCy sentiment proxy (lexicon heuristic) with intensifier proximity windows.

  - Soft clamp to avoid single word dominating score.

2025-11-02 (Sun) — Usability pass

- Show per-sentence highlights in details: list top 2 sentences for Logos (most causal markers), for Ethos (most NER+reporting), for Pathos (highest intensity).

- Added “Copy results” button.

2025-11-05 (Wed) — Packaging/requirements

- requirements.txt updated: flask, spacy, possibly textblob/vaderSentiment as optional; note to download model with python -m spacy download en_core_web_sm.

- README: run steps, example input/output.

2025-11-07 (Fri) — Validation set

- Created a mini set of 10 sample texts (balanced across L/E/P).

- Recorded precision impressions: Logos 0.7, Ethos 0.6 (needs better source credibility mapping), Pathos 0.75 (OK).

- TODO: add whitelist/blacklist for clickbait phrases hurting Ethos.

2025-11-09 (Sun) — Polish

- Final pass for submission; screenshots; ensured terminal mode still writes *_analysis.txt.

- Open questions: whether to expose weights in UI; whether to add CSV export.